Planning Committee   
March 1, 2023   
7:20pm - 7:40pm

OIC - Mike Ilardi   
Chair - Mike Stocknoff

In Attendance: Mike Ilardi , Mike Stocknoff, Roger Crook, Scot Desort, Charlie Bogusat, Barry Meldelsohn, Steve Koenigsberg, Pat Degnan, Kristen Neu

1. Window update, windows have been stripped, sanded, stained and we anticipate them to be finished mid to late March. They are on schedule.
2. Fox Architects have been out to do their measuring and discuss options for the Pre - School bathroom area renovations.
3. Continued preliminary discussions regarding the Tiffany Bar renovations.

Submitted by: Mike Stocknoff

Approved by: Michael Ilardi-OIC