Planning Committee

5/5/21

7:15pm - 8:00pm
Officer in Charge Mike Ilardi
Chair - Mike Stocknoff

In Attendance: Mike Stocknoff, Mike Ilardi, Roger Crook, Steve Koenigsberg, Joanne Machalaba, Charlie Bogusat, Pat Degnan, Lil Sweet, Stu Kipilman, Mike Freedman, Kristen Neu

1. A - Field Bridge update - Waiting for Jimmy Concrete to give us a start date. Delayed due to his ability to get steel.
2. Beach 1 parking lot update - general discussion / agreed to order parking lot bumper blocks.
3. ENV - exterior building update - Came out to reinspect specific locations at our request. General discussion.
4. Drum pool: Both of the retaining walls and pool deck need to be repaired. This information will be provided to the Beach Committee and it will be suggested that it be handled through Planning and keeping them updated during the process.
5. Gas Fire-pits - General discussion / tabled for now.

Submitted by: Mike Stocknoff-Chair

Approved by: Michael Ilardi-OIC