Planning 11/6/19

In Attendance: Charlie Bogusat, Steve Koenigsberg, Lil Sweet, Barry Mendelsohn, Russ Pencak, Mike Ilardi, Scot Desort, Bev Nemiroff, Mike Freedman, Stu Kipilman, Kristen Neu, Roger Crook, Mike Stocknoff

OIC - Mike Ilardi   
Co-Chairs Stu Kipilman and Mike Stocknoff

7:15pm - 7:50pm

1. Gold Lounge and Trophy room Carpet update - To be manufactured late December, Install ASAP
2. Carport - waiting to receive drawings, then send out for bid.
3. A-Field Bridge discussion, multiple permits needed. Freshwater permit and Flood permit needed. (Princeton Hydro, Civil Dynamics, Ferraro). Looking at 1 of the 3 engineers to design a bridge for our contractor to build.
4. Deck step lights have been installed.
5. End of deck (on boat ramp side), needs to be illuminated / Bulb was out and has been replaced.
6. Gold Lounge gas fireplace conversion update, installation is scheduled for 11/19/19.
7. Gold Bar blinds are installed and look great.
8. A motion will be made at the November board meeting and Markovski will be notified that he can begin work on the lawn near swim lanes bulkhead.

Submitted by: Mike Stocknoff-co chair

Approved by: Mike Ilardi-OIC