Planning Committee   
3/6/24

7:15pm - 7:30pm  
OIC - Mike Ilardi   
Chair - Mike Stocknoff

In attendance: Mike Stocknoff, Mike Ilardi, Scot Desort, Charlie Bogusat

1. The contractor is waiting on delivery of the railings and top caps. We anticipate installation the week of the 11th.
2. All repairs have been completed on the underside of the deck.

Submitted by: Mike Stocknoff-Chair

Approved by: Michael Ilardi-OIC