PLANNING MEETING 7/3/2019

Meeting start: 7:20

ATTENDEES: M. Stocknoff, R. Pencak, S. Kipilman, B. Nimeroff, C. Bogusat, K. Neu

Bar almost completed except for glass shelves. The shelves were the wrong size and are being redone.

Need blinds for the windows and have gotten prices. No decision made on purchase.

Discussed next projects:

Replacing windows and floor covering in Trophy Room

Replacing windows in upstairs offices – both rooms.

Possible increase in size of the camp building to put a 2nd floor. This would require a new stairway.

Discussed handicap parking which was put on hold as there are other issues that new parking area might cause to the structure of the building.

Meeting end: 8:10