PLANNING MEETING 4/3/2019

ATTENDEES: Pat Degnan, Roger Crook, Mike Ilardi, Mike Freedman, Mike Stocknoff, Barry Mendelsohn, Scot Desort, Scott Rothbart, Beverly Nemiroff, Lil Sweet, Kristen Neu, Charlie Bogusat & Stu Kipilman

Start: 7:15pm

Vendor from RCR spoke about the types of floor for the bar.  Recommends LVT tile (Luxury Vinyl Tile).

Decided on Tile called Karndean Carbon #CER 14, 12 x 8 tile.

Decided on granite – Indian Dakota from Tri-County.

Decided to cover the baseboard with flat black heat cover.  Will be ordered.

Voted to order 2 ceiling speakers recommend by Scott for less than $500.00.  Scott will work out with Michele to order.

Voted unanimously to use Sea Breeze to put in new soda lines in both bars.

We are about 6 weeks away from installing the bar top.

Meeting ended: 8:10pm

Submitted by: Stu Kipilman-Co Chair

Approved by: Mike Ilardi-OIC